

Orbitor Gauntlets

1/12/16 - 1/18/16

**─**

Team Disco Kangaroos

Jesse Shapiro - Technical Director

Josh Ibrahim - Lead Director

Sawyer Simpson - Producer

Name go here - Product Manager

# High Concept

(description)

# Current Milestone

1. Pre-Production

# Accomplishments:

|  |  |  |
| --- | --- | --- |
| **Owner** | Description | Comments |
| Jesse Shapiro | Player controller prototyping in zero engine.  Particle system prototyping in zero engine with particle effects:   * Circle explosion * Thruster * Fire on a sprite | A simple Velocity based movement controller with a single jump.  A particle system with 3 particle effects and a particle clean up. |
| Josh Ibrahim | Started and finished GDD.  Prototype player attack scripts: - Throwable ball that comes back  - Melee attacks for left and right hand | OUR GDD IS DONE! WOOT!  Player has a ball that they can throw to the cursor position and it returns back to the player.  A left and right punch system and a combo maker. |
| Sawyer Simpson | Game state manager with levels array for more concise level changing.  2 Basic levels to test multiple level loading and unloading without memory leaks. | Easy implementation of new levels by adding the new level’s functions to the SetLevels function.  Able to load in a 2D tile-map from a textfile in Level\_Load, check positions during Level\_Update and free the tile-map in Level\_Unload |

# Objectives:

|  |  |  |  |
| --- | --- | --- | --- |
| **Status** | **Owner** | Description | Comments |
| 85% | Jesse Shapiro |  |  |
| 85% | Josh Ibrahim |  |  |
| 85% | Sawyer Simpson |  |  |

# Current Risks/Solutions:

We still only have 3 people on our roster. We have been contacted by 2 people: An RTIS and a BAGD. Also we have posted on the forums saying we are looking for a member.

# New Assets:

No art assets this week. Still discussing character and environment.

# Notes:

We have talked with 3 artists and they are fully committed to the game. Bernie, will have a team logo next week, Jessica will design a character ASAP(when we get a final iead done) and Alex will make basic concept environments(again, once we have a final idea)

**By signing this document, I hereby approve of the content inside this production report:**

Jesse Shapiro \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Josh Ibrahim \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_

Sawyer Simpson \_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_\_