# Orbitor Gauntlets

1/12/16 - 1/18/16

─

# Team Disco Kangaroos

Jesse Shapiro      - Technical Director

Josh Ibrahim        - Lead Director

Sawyer Simpson - Producer

Name go here  - Product Manager

# High Concept

(description)

# Current Milestone

- Pre-Production

# Accomplishments:

| Owner | Description | Comments |
| --- | --- | --- |
| Jesse Shapiro | Player controller prototyping in zero engine. Particle system prototyping in zero engine with particle effects: - Circle explosion - Thruster - Fire on a sprite | A simple Velocity based movement controller with a single jump. A particle system with 3 particle effects and a particle clean up. |
| Josh Ibrahim | Started and finished GDD. Prototype player attack scripts: - Throwable ball that comes back - Melee attacks for left and right hand | OUR GDD IS DONE! WOOT! Player has a ball that they can throw to the cursor position and it returns back to the player. A left and right punch system and a combo maker. |
| Sawyer Simpson | Game state manager with levels array for more concise level changing. 2 Basic levels to test multiple level loading and unloading without memory leaks. | Easy implementation of new levels by adding the new level’s functions to the SetLevels function. Able to load in a 2D tile-map from a textfile in Level_Load, check positions during Level_Update and free the tile-map in Level_Unload |

# Objectives:

| Status | Owner | Description | Comments |
| --- | --- | --- | --- |
| 85% | Jesse Shapiro |  |  |
| 85% | Josh Ibrahim |  |  |
| 85% | Sawyer Simpson |  |  |

# Current Risks/Solutions:

We still only have 3 people on our roster. We have been contacted by 2 people: An RTIS and a BAGD. Also we have posted on the forums saying we are looking for a member.

# New Assets:

No art assets this week. Still discussing character and environment.

# Notes:

We have talked with 3 artists and they are fully committed to the game. Bernie, will have a team logo next week, Jessica will design a character ASAP(when we get a final iead done) and Alex will make basic concept environments(again, once we have a final idea)

By signing this document, I hereby approve of the content inside this production report:

Jesse Shapiro       ______________________

Josh Ibrahim        ______________________

Sawyer Simpson    ______________________